# Planning Logic: Medical Diagnostic Centre Self-Service Portal

ServiceNow instance: dev290217 | Portal URL: /mdc

## Project Overview

A custom self-service web application built on the ServiceNow platform for healthcare management. Patients use a simple portal to search for and book diagnostic tests (such as a blood test), and hospital or clinic staff use an automated back-end workflow to approve, fulfil and track each request. When a medical agent updates a task in the back end, the stage bar on the patient's portal updates in real time.

## Planning Terms

- Sprint: a fixed period or duration in which a team works to complete a set of tasks.

- Epic: a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that are completed over multiple sprints.

- Story (USN): a small task that is part of an Epic.

- Story Point: a number that represents how much effort a story takes to complete, usually from the Fibonacci series.

Story point scale (1, 2, 3, 5):

- 1 = Very easy task

- 2 = Normal task

- 3 = Moderate task

- 5 = Difficult task

## Sprint 1

### Platform Setup and Access Design (Epic 1)

- Setting up the developer instance and application scope (USN1): 1

- Defining user roles and groups: Patient, Agent, Admin (USN2): 2

### Service Catalog Design (Epic 2)

- Creating catalog items such as "Book a Blood Test" (USN3): 3

- Adding medical and contact variables to the forms (USN4): 3

- Configuring categories and service search (USN5): 2

Total Story Points in Sprint 1 = 1 + 2 + 3 + 3 + 2 = 11

## Sprint 2

### Workflow and Automation (Epic 3)

- Building the approval chain in Flow Designer (USN6): 5

- Generating fulfilment tasks (SCTASK) for medical agents (USN7): 3

- Mapping request stages: Waiting for Approval, Assess or Scope Task, Provide Service, Closed Complete (USN8): 3

### Patient Service Portal (Epic 4)

- Creating the portal page at /mdc with theme and layout (USN9): 3

- Developing the catalog search and request submission widget (USN10): 3

Total Story Points in Sprint 2 = 5 + 3 + 3 + 3 + 3 = 17

## Sprint 3

### Request Tracking (Epic 5)

- Developing the Live Request Tracking Dashboard (USN11): 5

- Syncing REQ, RITM and SCTASK states to the portal stage bar in real time (USN12): 3

### Security (Epic 6)

- Writing ACLs so patients see only their own requests (USN13): 3

- Granting administrative staff full management access (USN14): 2

### Testing and Deployment (Epic 7)

- End-to-end testing of the request lifecycle (USN15): 3

- Exporting the application as an XML Update Set (USN16): 2

- Pushing the package to GitHub for version control (USN17): 1

Total Story Points in Sprint 3 = 5 + 3 + 3 + 2 + 3 + 2 + 1 = 19

## Total Story Points

- Sprint 1 = 11

- Sprint 2 = 17

- Sprint 3 = 19

Velocity = Total Story Points Completed / Number of Sprints

- Total Story Points = 11 + 17 + 19 = 47

- Number of Sprints = 3

Velocity = 47 / 3 = 15.67, approximately 16 (Story Points per Sprint)

Your team's velocity is about 16 Story Points per Sprint.

## Data Hierarchy Reference

Request (REQ) → Requested Item (RITM) → Catalog Task (SCTASK)