Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 24 october 2026 |
| --- | --- |
| Team ID | Pappu Sudarshini (Individual Participant) |
| Project Name | Medical Diagnostic Centre |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Platform Setup and Access Design | USN-1 | As an admin, I can set up the developer instance and application scope so the project has a working environment. | 1 | High | Pappu Sudarshini |
| Sprint-1 |  | USN-2 | As an admin, I can define Patient, Agent and Admin roles and groups so each user type gets the right access. | 2 | High | Pappu Sudarshini |
| Sprint-1 | Service Catalog Design | USN-3 | As a patient, I can view catalog items such as "Book a Blood Test" so I can choose a diagnostic service. | 3 | High | Pappu Sudarshini |
| Sprint-1 |  | USN-4 | As a patient, I can enter medical and contact details in the request form so the centre has the information it needs. | 3 | High | Pappu Sudarshini |
| Sprint-1 |  | USN-5 | As a patient, I can browse services by category and search for them so I can find a test quickly. | 2 | Medium | Pappu Sudarshini |
| Sprint-2 | Workflow and Automation | USN-6 | As an approver, I can approve or reject submitted requests through an automated approval chain in Flow Designer. | 5 | High | Pappu Sudarshini |
| Sprint-2 |  | USN-7 | As a medical agent, I receive a catalog task (SCTASK) for every approved request so I can fulfil it. | 3 | High | Pappu Sudarshini |
| Sprint-2 |  | USN-8 | As a patient, my request moves through Waiting for Approval, Assess or Scope Task, Provide Service and Closed Complete. | 3 | High | Pappu Sudarshini |
| Sprint-2 | Patient Service Portal | USN-9 | As a patient, I can open the portal at /mdc with a clear layout and theme. | 3 | Medium | Pappu Sudarshini |
| Sprint-2 |  | USN-10 | As a patient, I can search for diagnostic services and submit a request from the portal. | 3 | High | Pappu Sudarshini |
| Sprint-3 | Request Tracking | USN-11 | As a patient, I can see my requests on a live tracking dashboard. | 5 | High | Pappu Sudarshini |
| Sprint-3 |  | USN-12 | As a patient, I can see the stage bar update in real time when an agent updates the REQ, RITM or SCTASK. | 3 | High | Pappu Sudarshini |
| Sprint-3 | Security | USN-13 | As a patient, I can see only my own requests, protected by ACLs. | 3 | High | Pappu Sudarshini |
| Sprint-3 |  | USN-14 | As an admin, I have full management access to all requests. | 2 | Medium | Pappu Sudarshini |
| Sprint-3 | Testing and Deployment | USN-15 | As a tester, I can run end-to-end tests of the full request lifecycle so the system works reliably. | 3 | High | Pappu Sudarshini |
| Sprint-3 |  | USN-16 | As a developer, I can export the application as an XML Update Set for deployment on other instances. | 2 | Medium | Pappu Sudarshini |
| Sprint-3 |  | USN-17 | As a developer, I can push the application package to GitHub for version control. | 1 | Low | Pappu Sudarshini |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 11 | 6 Days | 26 Oct 2026 | 31 Oct 2026 |  |  |
| Sprint-2 | 17 | 6 Days | 02 Nov 2026 | 07 Nov 2026 |  |  |
| Sprint-3 | 19 | 6 Days | 09 Nov 2026 | 14 Nov 2026 |  |  |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Project velocity: total story points = 11 + 17 + 19 = 47 across 3 sprints, so velocity = 47 / 3 = 15.67, approximately 16 story points per sprint.

Average velocity per day: with a 6-day sprint, AV = 16 / 6 = approximately 2.6 story points per day.

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts